# Hospital Management System - Sprint Plan

Technology Stack
Frontend: Angular
Backend: Node.js, Express.js
Database: MySQL
Authentication: JWT + bcrypt

## Sprint 1 - Project Initialization (2 Days)

Set up Angular project and folder structure

Set up Express.js backend (MVC)

Connect MySQL database

Create initial database schema

Configure Angular routing and Angular Material

Create login page UI

Verify frontend-backend connectivity

## Sprint 2 - Authentication (3 Days)

Doctor and Patient signup

Admin login

JWT authentication

Password hashing with bcrypt

Route Guards

HTTP Interceptor

Reactive Forms & validation

## Sprint 3 - Admin Module (4 Days)

Admin dashboard

Doctor Category CRUD

Doctor CRUD

Approve/Reject doctors

Enable/Disable doctors

Search & pagination

## Sprint 4 - Doctor Module (4 Days)

Doctor dashboard

Profile management

View patients

View uploaded reports

Write prescriptions

View earnings & salary balance

## Sprint 5 - Patient Module (4 Days)

Patient dashboard

Book appointments

Upload reports

View prescriptions

Payment history

## Sprint 6 - Appointment System (3 Days)

Appointment workflow

Pending/Approved/Completed/Cancelled

Appointment history

## Sprint 7 - Prescription Module (3 Days)

Medicine management

Advice

Visit count tracking

## Sprint 8 - Salary Module (3 Days)

Salary transactions

Bonus

Deductions

Salary history

## Sprint 9 - Dashboard Analytics (3 Days)

Charts

Revenue

Doctor & patient statistics

Appointment analytics

## Sprint 10 - Deployment (2 Days)

Production build

Deploy frontend

Deploy backend

Database hosting

Environment configuration

## Development Workflow

Understand the requirement

Design database, APIs, and UI

Implement backend APIs

Build Angular frontend

Integrate and test

Refactor and commit to Git